# PRODUCT REQUIREMENTS DOCUMENT (PRD)

## Online Will Making Platform

Client: CASTLE EWILL AND TRUST LIMITED

Prepared By: Johnnybits Technology

Technology Stack: Next.js (App Router), TypeScript, MySQL

Document Version: 1.0

# 1. Project Overview

## Purpose

Develop a secure, responsive, and production-ready Online Will Making Platform that enables individuals in Nigeria to create legally formatted wills through a guided digital experience.

The application will simplify estate planning while providing administrators with tools to manage users, documents, payments, and platform content.

The solution should be modern, scalable, secure, and optimized for search engines using Next.js Server Components.

## Project Goals

- Digitize Will creation in Nigeria.

- Provide a simple step-by-step Will creation process.

- Generate professionally formatted PDF wills.

- Enable secure account management.

- Provide an administrative portal.

- Support online payment.

- Ensure excellent performance and security.

- Deliver a production-ready application within 10 working days.

# 2. Functional Requirements

## Public Website

- Home

- About

- Services

- Pricing

- FAQs

- Contact

- Blog

- Privacy Policy

- Terms & Conditions

## User Portal

Users shall be able to:

- Register

- Login

- Reset Password

- Verify Email

- Update Profile

- Create a new Will

- Manage Beneficiaries

- Manage Executors

- Manage Guardians

- Manage Assets

- Review their Will

- Generate PDF

- Download completed Will

- View payment history

## Will Creation Workflow

The application shall guide users through the following process:

Personal Information

↓

Family Information

↓

Beneficiaries

↓

Executors

↓

Assets

↓

Guardians

↓

Special Instructions

↓

Review

↓

Generate PDF Will

## Administrator Portal

Administrators shall be able to:

- Manage Users

- View Wills

- Manage Payments

- Manage Pricing

- Manage Website Content

- View Reports

- Configure System Settings

# 3. Technical Requirements

## Frontend

- Next.js 16 App Router

- TypeScript

- Tailwind CSS v4

- Responsive UI

- Server Components

## Backend

- Next.js Route Handlers

- MySQL Database

- Drizzle ORM

## Authentication

- Email Verification

- Secure Login

- Password Reset

- Role-Based Access Control

## Payments

- Paystack Integration

## Document Generation

- PDF Generation

- Downloadable Will

## Security

- HTTPS

- Password Hashing

- CSRF Protection

- XSS Protection

- Input Validation

- Audit Logging

- Facial Verification on submitting will

# 4. Non-Functional Requirements

The application shall:

- Load within 2 seconds under normal conditions.

- Be responsive across desktop, tablet, and mobile devices.

- Achieve Lighthouse scores of 90+ for Performance, Accessibility, SEO, and Best Practices.

- Be designed with scalability to support future enhancements.

- Follow secure coding practices aligned with OWASP recommendations.

# 5. Deliverables

The completed project shall include:

- Responsive marketing website

- Secure customer portal

- Administrative dashboard

- Guided Will creation workflow

- Facial Verification on submitting will

- PDF generation

- Paystack payment integration

- Email notifications

- Production deployment

- Source code repository

- Technical documentation

# 6. Milestones & Timeline

## Schedule A (Working Days 1–5)

- Requirements validation

- Project setup

- UI implementation

- Authentication

- Customer dashboard

- Guided Will creation workflow

Deliverable: Core application completed.

## Schedule B (Working Days 6–10)

- Admin dashboard

- PDF generation

- Payment integration

- Quality assurance

- User Acceptance Testing

- Production deployment

- Documentation and handover

Deliverable: Production-ready application.

# 7. Acceptance Criteria

The project shall be considered complete when:

- All agreed features are fully implemented.

- Users can successfully create and download wills.

- The administration portal is operational.

- Payment integration functions correctly.

- The platform is responsive on all major devices.

- No critical defects remain after testing.

- The application is successfully deployed to the agreed production environment.

- Client signs off following successful User Acceptance Testing (UAT).

# 8. AI Agent Development Instructions

To ensure rapid and high-quality delivery, AI development agents shall:

- Follow clean architecture and SOLID principles.

- Build reusable and modular components.

- Implement secure authentication and authorization using NextAuth.

- Produce maintainable, well-documented code.

- Validate all inputs on both client and server.

- Optimize performance and SEO using Next.js Server Components.

- Write unit and integration tests for critical workflows.

- Maintain coding standards and consistent naming conventions.

- Ensure the application is production-ready with no placeholder implementations.

Estimated Duration: 10 Working Days

Target Platform: Web (Desktop & Mobile)

Technology: Next.js 16, TypeScript, MySQL, Drizzle ORM, Tailwind CSS v4, Paystack Integration

IMPORTANT: This page downward must be highly considered.

NOTE: Nature of business is “Online Drafting of Wills and Trust”.

Name of Company: Castle eWill and Trust

Company RC NO. 9701348

Company Address: No. 29b, Olorunnimbe Street, Wemabod Estate, off Adeniyi Jones, Ikeja, Lagos State, Nigeria.

Email: ewillcastle@gmail.com (In additional to the official email)

Phone Number: 08111115547

Castle eWill & Trust Ltd. is founded upon a simple but enduring belief:

That every person deserves the opportunity to preserve a lifetime of work, protect loved ones and leave this world with the confidence that their lawful wishes will be honoured.

Banners:

- Legacies fade when left unguarded. Keep yours alive with Castle eWill.

- You have worked hard to build your legacy. Now take the right steps to protect it.

Features

Public Website

- Home

- About Us

- Pricing

- FAQs

- Estate Planning Resources

- Contact

User Registration

- Email registration

- Phone verification

- Two-factor authentication

- Identity verification (Passport photograph and valid ID)

Dashboard

Users can

- create Wills

- edit Wills

- save drafts

- upload supporting documents

- print PDFs

- download copies

- nominate executors

- nominate guardians

- appoint trustees

- update beneficiaries

Will Builder

Interactive questionnaire.

Instead of asking users to draft legal clauses, the system asks:

Who are your beneficiaries?

How many children?

Who should administer your estate?

Do you own land?

Do you own shares?

Do you own digital assets?

Any charities?

The software automatically generates a legally compliant Will.

Digital Vault

Encrypted storage.

Store

- Wills

Vision

To become Africa's most trusted digital platform for estate planning, Will preparation, Trust administration, and probate support.

Mission

To simplify estate planning by enabling every adult to prepare, update, securely store, and manage legally compliant Wills and Trusts anytime, anywhere.

CORE VALUES

Castle eWill and Trust adopts the following enduring values:

- Integrity

- Professional Excellence

- Confidentiality

- Accountability

- Transparency

- Respect

- Innovation

- Service

OUR ETHICAL COMMITMENT

Castle eWill and Trust shall never knowingly:

- compromise client confidentiality;

- mislead clients;

- exploit vulnerable persons;

- manipulate legal processes;

- disregard regulatory obligations;

- misuse personal information;

- prioritise profit over integrity.

OUR COMMITMENT TO CLIENTS

We undertake to:

- respect every client's lawful wishes;

- protect confidential information;

- communicate honestly and clearly;

- deliver services with competence and diligence;

- improve continuously;

- maintain professional independence;

- earn trust through consistent conduct.

PRIVACY AND DATA PROTECTION

We recognises privacy as a fundamental organisational value.

Accordingly:

- Privacy by Design and Default is applied throughout the organisation.

- Personal information is collected only where lawful and necessary.

- Appropriate technical and organisational measures are in place to protect all personal information.

- Every one in Castle eWill and Trust shares responsibility for protecting client information.

Every document should carry:

- a document number;

- Date;

- document owner; and

- revision history.

Online Payments

Integrate

- Paystack

- Flutterwave

- Bank transfer

Notifications

Automatic reminders

Review your Will every

- 12 months

- marriage

- birth of child

- acquisition of property

visual wireframe of the step-by-step guided Will questionnaire flow for Castle eWill & Trust.

1

Enter Personal Details

Start Here

- Full legal name

- Date of birth

- Current residential address

2

Declare Testament

Confirm this is your Last Will and Testament.

- Affirm revocation of prior Wills

- Confirm sound mind and legal age

3

Appoint Executor

Choose who will manage your estate (We recommend at least two Executors. Beneficiaries can be Executors)

- Executors’ full name and address

4

List Beneficiaries

Specify who inherits your assets.

5

Assign Guardianship

Provide guardianship instructions for minor children.

- Guardian’s name and address

- Alternate guardian option

6

List and describe individual gifts of property or items to Beneficiaries

- Item description

- Recipient’s name

7

Funeral & Burial Wishes

Record your preferences for final arrangements.

- Burial or cremation choice

- Special instructions (We will provide template)

8

Witness Information

Provide details of required witnesses.

- Two witnesses’ names and addresses

- Ensure witnesses are not beneficiaries

9

Review & Confirm

Final Step

Finalize and generate your Will document.

- Review all entries

- Confirm accuracy

- Generate final Will PDF

The clickable prototype flow for Castle eWill & Trust’s guided Will questionnaire

This shows navigation, progress tracking, and conditional skips so users experience a smooth journey.

🧭 Prototype Flow – Guided Will Form

Layout Elements

- Progress Bar: Top of the page, segmented into 9 steps (Personal → Declaration → Executor → Beneficiaries → Guardianship → Bequests → Funeral → Witnesses → Review).

- Navigation Buttons:

  - Next → moves forward

  - Back → moves backward

  - Save & Exit → allows pausing and resuming later

- Conditional Logic: Certain questions trigger skips (e.g., if “No minor children,” skip Guardianship).

Step-by-Step Flow

Step 1: Personal Details

- Fields: Full Name, Date of Birth, Address

- Buttons: Next → Declaration

Step 2: Declaration

- Checkbox: “This is my Last Will and Testament”

- Checkbox: “I revoke all prior Wills”

- Buttons: Back → Personal | Next → Executor

Step 3: Executor Appointment

- Input: Executor Name & Address

- Optional: Alternate Executor

- Buttons: Back → Declaration | Next → Beneficiaries

Step 4: Beneficiaries

- Add Beneficiary (Name, Relationship, Share/Asset)

- Option: Add Secondary Beneficiaries

- Option: Assign Residual Estate

- Buttons: Back → Executor | Next → Guardianship

Step 5: Guardianship (Conditional)

- Question: “Do you have minor children?”

  - If Yes → Guardian Name & Alternate Guardian

  - If No → Skip to Specific Bequests

- Buttons: Back → Beneficiaries | Next → Bequests

Step 6: Specific Bequests

- Add Item → Assign Recipient

- Repeatable list builder

- Buttons: Back → Guardianship | Next → Funeral

Step 7: Funeral Wishes

- Radio: Burial / Cremation / Other

- Text box: Special Instructions

- Buttons: Back → Bequests | Next → Witnesses

Step 8: Witnesses

- Input: Witness 1 Name & Address

- Input: Witness 2 Name & Address

- Buttons: Back → Funeral | Next → Review

Step 9: Review & Confirmation

- Display: Summary of all entries

- Option: Edit any section (clickable links back to steps)

- Checkbox: “I confirm this Will is accurate”

- Buttons: Back → Witnesses | Generate Final Will Document

Flow Enhancements

- Progress Bar Updates: Each step highlights as completed.

- Conditional Skips: Guardianship only appears if user has minor children.

- Inline Help Tooltips: Each field has a short explainer (e.g., “Executor is the person who manages your estate”).

- Save Draft: Users can pause and return later